February 12, 2026 Public Meeting Agenda
Greenbrier Bikes, Marlinton WV

- Attendance

- Review of Meeting Minutes – December 18, 2025

### C. Financial Report

Budget Committee

Current Balance:

- Income:

- Expenses:

- Payable:

- Recievable:

.

### D. Committee Reports

#### Membership

- Current Active Members: 56

  - New: 0

  - Lapsed: 0

- Membership Drive

#### Outreach

- Organized Weekly Rides

  - Zen is Chairman for Group Ride Committee.

  - Group Rides on hold until Spring Weather.

  - Possibility for out-of-town rides.

- Trailwork

  - Pocahontas Trails Spring Trailwork Outing

    - April 11-12 at Mower Tract; Finishing Second Fork Trail

  - Volunteer Trail Training @ Snowshoe

    - May 2-3

    - More details on location to come

- Trail Building

  - Second Fork

    - All work is completed until Spring

    - Exit onto Rocky Run needs completed

    - NICA and WVU commitments, opportunities for volunteer work.

      - WVU Commitment: 2 groups of 17 volunteers; 8 hours of work and 4 hours of travel time. 2 Groups each semester; 4 Groups Total, Total: 816 hours

      - NICA Commitment: 23 People, 2 days, 6 hours work, 2 hours travel; Total: 368 hours

    - Need to confirm dates with each partner.

- Updates on Mountaineer Trail Network

  - Website coming soon

- Volunteer Hours

  - October – November Hours

    - Billy D. – 6

    - Zen C. – 4

    - Erwin B. – 2.5

      - Total – 12.5 hrs

Upcoming Outreach

- Bike Raffle

  - Updates from Fundraising Committee

- Tent Setup

  - OEC Summit (Feb 17-18) – CJ, Charles, Zen, Erica

  - Banked Slalom (Feb 28) (Needs confirmed w/ Snowshoe Events) – Billy

  - Great Greenbrier River Race (April 25) – Billy & Erwin

  - Bike Park Open (May ?) – Billy

  - Minetana (May 24) – Various onsite Volunteers

  - Space Race Rumpus (June 5-7) – Erica

  - Monday Lick Enduro (June 20-21) – Various onsite Volunteers

- Linwood Pumptrack

  - Eric has lumber for construction

  - Tenative May Date

#### Risk Management

- First Aid/CPR Training

  - Updates from Billy

#### Communication

- PocaTrails Members: 75 hrs, Half on Snowshoe property = Bike Season Pass

  - Hours will be logged through Pocahontas Trails website.

### F. New Business

- Great Greenbrier River Race Sponsorship

  - Gold: $1000, Platinum: $2500, Title: $5000

  - Must get at least Gold Level to have a tent

- Text Alert service for Club Updates

  - Any new information

### E. Old Business

- Jersey Committee

  - Updates

  - Remaining Race T-Shirts

- Hats

  - Updates on approved motion to purchase hats

- Procurement List (Items Needed): $1000 Approved

    - Warwood Beast x2

    - Stone Mason Hammer x2

    - Rock Bar x2

    - Mini Pick x2

    - Dirt Knifes x2

    - Waiting to purchase approved until American Trails Payout

  - Board Members:

    - President: CJ Peterson

    - Vice President: Erwin Berry

    - Treasurer: Erica Enquist

    - Secretary: Billy Davis

    - Board Member at Large: Dave Hissom

    - Membership Contact: Scott Guyette

    - Volunteer Coordinator: Zen Clements

Next Meeting: